**MINISTRY OF EDUCATION AND TRAINING**

**FPT UNIVERSITY**

Capstone Project Document

**Smart Wear on Your Route**

|  |  |
| --- | --- |
| **Group 1** | |
| **Group members** | Huỳnh Quang Thảo – SE60963  Trần Thanh Ngoan – SE61125  Nguyễn Trung Nam – SE61132  Ngô Tiến Đạt – SE60980 |
| **Supervisor** | Kiều Trọng Khánh |
| **Ext. Supervisor** | N/A |
| **Capstone Project Code** | SWR |

- Ho Chi Minh City, 09 September 2015 -

# Table of contents

[Table of contents 1](#_Toc437240189)

[List of Table 5](#_Toc437240190)

[List of Figures 5](#_Toc437240191)

[Definitions, Acronyms, and Abbreviations 5](#_Toc437240192)

[A. Introduction 1](#_Toc437240193)

[1. Project Information 1](#_Toc437240194)

[2. Introduction 1](#_Toc437240195)

[3. Current Situation 1](#_Toc437240196)

[4. Problem Definition 2](#_Toc437240197)

[5. Proposed Solution 2](#_Toc437240198)

[5.1. Feature functions 2](#_Toc437240199)

[5.2. Advantages and disadvantages 4](#_Toc437240200)

[6. Functional Requirements 5](#_Toc437240201)

[7. Role and Responsibility 5](#_Toc437240202)

[B. Software Project Management Plan 6](#_Toc437240203)

[1. Problem Definition 6](#_Toc437240204)

[1.1. Name of this Capstone Project 6](#_Toc437240205)

[1.2. Problem Abstract 6](#_Toc437240206)

[1.3. Project Overview 6](#_Toc437240207)

[2. Project organization 9](#_Toc437240208)

[2.1. Software Process Model 9](#_Toc437240209)

[2.2. Roles and responsibilities 10](#_Toc437240210)

[3. Project Management Plan 11](#_Toc437240211)

[3.1. Software development life cycle 11](#_Toc437240212)

[3.2. Phase Detail 14](#_Toc437240213)

[C. Software Requirement Specification 16](#_Toc437240214)

[1. User Requirement Specification 16](#_Toc437240215)

[1.1. Customer requirement 16](#_Toc437240216)

[1.2. Staff requirement 16](#_Toc437240217)

[2. System Requirement Specification 17](#_Toc437240218)

[2.1. External Interface Requirement 17](#_Toc437240219)

[2.2. System Overview Use Case 17](#_Toc437240220)

[3. Software System Attribute 19](#_Toc437240221)

[3.1. Usability 19](#_Toc437240222)

[3.2. Reliability 19](#_Toc437240223)

[3.3. Availability 19](#_Toc437240224)

[3.4. Security 19](#_Toc437240225)

[3.5. Maintainability 19](#_Toc437240226)

[3.6. Portability 19](#_Toc437240227)

[3.7. Performance 19](#_Toc437240228)

[4. Conceptual Diagram 19](#_Toc437240229)

[4.1. Web conceptual diagram: 20](#_Toc437240230)

[4.2. Mobile conceptual diagram: 21](#_Toc437240231)

[D. Software Design Description 21](#_Toc437240232)

[1. Design Overview 21](#_Toc437240233)

[2. System Architecture Design 22](#_Toc437240234)

[3. Component Diagram 22](#_Toc437240235)

[4. Detailed Description Class Diagram 23](#_Toc437240236)

[4.1. Web System class diagram 23](#_Toc437240237)

[4.2. Web class diagram 24](#_Toc437240238)

[4.3. Component interface 25](#_Toc437240239)

[5. Database design 27](#_Toc437240240)

[5.1. Main Entity Relationship diagram 27](#_Toc437240241)

[5.2. Sub entity Relationship diagram 27](#_Toc437240242)

[6. Algorithm 28](#_Toc437240243)

[6.1. Raptor algorithm 28](#_Toc437240244)

[6.2. Search bus two point: 32](#_Toc437240245)

[6.3. Search bus more than two points 34](#_Toc437240246)

[6.4. Search bus more than two points with optimize 35](#_Toc437240247)

[6.5. Search motorbike more than two points 35](#_Toc437240248)

[6.6. Search motorbike more than two points optimize 37](#_Toc437240249)

[6.7. Distance from one point to segment algorithm 37](#_Toc437240250)

[6.8. Notify algorithm when on right route. 38](#_Toc437240251)

[6.9. Notify algorithm when on wrong route 39](#_Toc437240252)

[6.10. Download audio file algorithm 40](#_Toc437240253)

[2. Database Relationship Diagram 42](#_Toc437240254)

[E. Appendix 53](#_Toc437240255)

# List of Table

[Table 1: Definitions, Acronyms, and Abbreviations 6](#_Toc437238028)

[Table 2: Roles and Responsibilities 5](#_Toc437238029)

[Table 3: Hardware requirement for continuous integrating server 8](#_Toc437238030)

[Table 4: Hardware requirement for web development 8](#_Toc437238031)

[Table 5: Hardware requirement for mobile development 9](#_Toc437238032)

[Table 6: Hardware requirement for wear development 9](#_Toc437238033)

[Table 7: Software requirement 9](#_Toc437238034)

[Table 8: Roles and responsibilities 11](#_Toc437238035)

[Table 10:Software development life cycle 13](#_Toc437238036)

[Table 11: Requirements definition 14](#_Toc437238037)

[Table 12: System and software design 14](#_Toc437238038)

[Table 13: Implementation and unit test 14](#_Toc437238039)

[Table 14: Integration and system testing 15](#_Toc437238040)

[Table 15: Operation and maintenance 15](#_Toc437238041)

[Table 56 Class dictionary 24](#_Toc437238042)

# List of Figures

[Figure 1: Waterfall model 10](#_Toc437238043)

[Figure 2: System overview use cas 18](#_Toc437238044)

[Figure 43: Conceptual Diagram 20](#_Toc437238045)

[Figure 44: Mobile Conceptual diagram 21](#_Toc437238046)

[Figure 45 System architecture design 22](#_Toc437238047)

[Figure 46 Component Diagram 22](#_Toc437238048)

[Figure 47: Web system class diagram 23](#_Toc437238049)

[Figure 60: Activity diagram - <Guest> Route street **Error! Bookmark not defined.**](#_Toc437238050)

[Figure 81: Search bus two point algorithm – flowchart 33](#_Toc437238051)

[Figure 82: Search bus more than two points algorithm – flowchart 34](#_Toc437238052)

[Figure 83: Perpendicular example **Error! Bookmark not defined.**](#_Toc437238053)

# Definitions, Acronyms, and Abbreviations

|  |  |
| --- | --- |
| Name | Definition |
| SWR | Smart Wear on your Route |
| API | Application Programming Interface |
| Wear device | Smart watch that uses Android Wear OS 4.4 or above |
| Staff | Administrator of website |
| BusMap | Official mobile application developed by Ho Chi Minh Ministry of Communications and Transport -http://www.buyttphcm.com.vn/Detail\_News.aspx?sl=717 |
| RAPTOR | Round-based Public Transit Optimized Router |
| mcRAPTOR | More criteria RAPTOR |
| Station | Distinct location in the network where one can board or get off a vehicle (bus, train) |
| Round | Represents a sequence of stations a specific vehicle (train, bus, subway …) |
| Connection | A connection models a vehicle departing at one start station to end station of one trip without intermediate halt. |
| Trip | Trip is a round with time arrival information at each station. One trip often has many routes. |
| Footpath | Model walking connection between stations. |
| Pareto Set | A subset of the set of feasible points of solutions that contains all points that have at least one objective optimized while holding all other objectives constants. |

Table 1: Definitions, Acronyms, and Abbreviations

# 

# Introduction

## Project Information

Project name: Smart Wear on Your Route

Project Code: SWR

Product Type: Website, Android and Android Wear application

Start Date: September 7th, 2015

End Date: December 20th, 2015

## Introduction

Nowadays, within the strong development of presently economy, time is always one of the priorities in all areas. In particularly, when participating in traffic, how to know fastest route in the journey is the critical condition for user.

Presently, most of an application on market is not support searching through more than two points. For example, Google Map and BusMap just supports on searching through two points at most so that they cannot help user if user has more than one place to go. Moreover, no mobile application supports routing when participating traffic, for example notify message when customer near a station, or need to turn on specific street. Last but not least, no mobile application supports wear devices, so user must look up their mobile phone when participating in traffic and this behavior makes some inconveniences such as thief, accident …

Facing above problems, our team build the application named is “Smart Wear on Your Route”. In our application, we allow user find route through more than two points. We also support user choose their departure time so they can choose suitable route that they can come to place on time. We support user search by using voice command. We provide notify system function allowing customer know when participating traffic. We enhance this notify system by using sound notification when for user when participating traffic. We also provide wrong route detection system when user go to wrong route. We support map offline, so that customer doesn’t need network while participating traffic. Moreover, our application supports wear devices so user can look up on their wear device when they participating traffic avoiding some above problems. However, our system still works properly on mobile when wear has problems or doesn’t connected to mobile when participating traffic.

In additional, we also provide system software on website for staff to manage bus route, bus time information and approve the change from background handler.

## Current Situation

Nowadays, when participating in traffic, user often wants to find route through some locations. This situation becomes more important especially participating by bus or motorbike. Currently, mobile market has some applications that support routing such as Google map or BusMap.

Google Map and BusMap allow user enters starting location and ending location into their cell phones (with already networked). After that, Google Map and BusMap will suggest some optimal paths. Finally, user will choose the best route suitable for their need. When user finish selected their choice, mobile application will render route on mobile screen so user can follow the route.

With Google Map, user can optional enter arrival time and departure time. By this constraint, Google Map will find suitable routes that user can start and come to place on time.

## Problem Definition

Below are disadvantages of current situation:

* BusMap doesn't support motorbike route.
* BusMap doesn’t support time constraint (arrival time, departure time) when finding route.
* Google Map and BusMap don't support searching through more than two points.
* Google Map and BusMap don’t support routing when participating traffic.
* Google Map and BusMap don’t support sound routing when participating traffic.
* Google Map supports map offline with some limitations: Download area is limit with 50km x 50km and will be expired after 30 days. After 30 days, user must download that area again.
* Google Map voice search has some limitations such as just can only search one place.
* BusMap and Google Map don’t support using smart watch for routing when participating traffic, just for phone. There are some disadvantages of using only smartphone to find route such as theft, inconvenience, no safety in motorbike control as well as the bus.

## Proposed Solution

Our proposed solution is to build and mobile application and android wear application named “Smart Wear on Your Route” to resolve the current situations. We also design the system to be scalable so we can extend our system for more platforms (iOS, Windows Phone) in the future and can be used for more transit protocols (train, high-speed train)

SWR system includes a web application, background process, mobile application and wear application with following functions:

### Feature functions

Web application: design for staff. Those functions support staff manage route and bus timetable. So Staff can approve or reject data change before saving to database.

* Manage routing: staff edits information for bus route and bus timetable.
* Notify new update data from server to staff: if official website (http://www.buyttphcm.com.vn/) has new data, background process will notify to staff and staff will decide approve this update or not.

Background process: process for checking data for getting latest data and update to server.

* Check new data periodically: Background process will check new data at 0 AM each day. If background process detects that data has been changed, background process will write new data to temporary database and notify messages for staff.

Mobile application: developing functions on mobile supports user search bus route or motorbike route both using voice or typing. Mobile functions also support user route when participating traffic using voice or text. Also mobile functions will support user recommend right route when they are on wrong way.

* Searching bus route through from two points to four points: user inputs start point, two optional middle points and end point and optional departure time. Application will find the best bus route from start point through middle points to end point which optimize condition (shortest time, least number change route)
* Find bus route through from two points to four points with optimize: user inputs start point, two optional middle points and end point and optional departure time, then choose “optimize” option. Application will find the best bus route from start point through three points which optimize condition (shortest time, least number change route), no matter order last three points.
* Find motorcycle route through from two points to four points: user inputs start point, two optional middle points and end point and optional departure time. Application will find the best motorcycle route from start point through middle points to end point which optimize condition shortest time.
* Find motorcycle route through from two points to four points with optimize: user inputs start point, two optional middle points and end point and optional departure time, then choose “optimize” option. Application will find the best motorcycle route from start point through three points which optimize condition shortest time, no matter order last three points.
* Assist user searching using typing or voice command: User has two ways for input data: Using keyboard and typing text or using voice command.
* Routing bus route: when user chooses one bus route for participating traffic, application will start for tracking user’s location, and notify message (by vibrate, notification, sound) when user is near a bus station that need to get off station.
* Routing motorbike route: when user chooses one motorbike route for participating traffic, application will start for tracking user’s location, and notify message (by vibrate, notification, sound) when user is near a turn. Application also notify message when user goes to wrong route and recommmend suitable message when come to searched route again.
* Detect wrong motorbike route: When users go to wrong route, application will detect and notify message periodically for users know that they have gone wrong route.
* Recommend suitable motorbike direction for user when user is near searched route: when user is on wrong route and go near again searched route, application will recommend suitable direction for user.
* Map offline: By using map offline, user can use routing function without network connectivity.

Wear app: functions developing on wear supports user easily navigate searched route (i.e: when participating traffic, so user doesn’t need to open mobile).

* Bus: Application will notify for user when bus nears the station that user should to leave:  if bus in circular range of station of the route's plan, application will show the message name of the next station.
* Motorcycle:
* App will notify when user has to turn route: If user drives in circular range of next turn, application will automatically show message which should to do next and vibrate until user out of this range.
* App will notify when user goes to wrong route: If user goes to wrong route compare to original searched route, application will automatically show message that user has gone to wrong route.
* Map:
* Show your current location: show current user location on map with route user should to go (including bus or motorbike).

### Advantages and disadvantages

Advantages:

* Support optimization passes through multi points.
* Support bus route timetable so that user can easily find suitable round for their time.
* Support routing on street both on motorbike and bus.
* Support voice routing on street, both on motorbike and bus.
* Support two methods for searching place: using text typing or using voice.
* Support detect wrong route and notify to user when user uses motorbike.
* Support recommend new route when user is from wrong way and is near again searched route.
* Support map offline so user doesn’t need network connectivity when participating traffic.
* Support on smart wear. User can look up information easier than using mobile phone. Also using smart wear decreases ability for mobile phone to be stolen.

Disadvantages:

* + Smart wear has higher price than smart phone and these screen is slightly small and hard to use for newbie.
* Application must parse data from third website so server’s data cannot be updated intermediately.

## Functional Requirements

Web Component: (for staff only):

* Edit bus route and bus time information.
* Approve bus route and bus time change from background handler and write to official database.

Parser Component:

* Parse bus route information.
* Parse bus timetable information.
* Periodically, detect the change from official bus website in order to write to temporary database.

Mobile Component:

* Find the path’s optimization from two points to four points when using bus.
* Find the path’s optimization from two points to four points when using motorbike.
* Voice search for bus and motorbike.
* Routing when participating traffic both on bus and motorbike vehicle.
* Detecting wrong route and recommend again true direction.
* Sync data from mobile to wear.

Wear Component:

* Receive data from mobile.
* Notify message when user near the bus station that should to left.
* Notify next turns when user drive by motorbike.
* Auto scroll to current user’s location on map.

## Role and Responsibility

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Full Name | Role | Position | Contact |
| 1 | Kiều Trọng Khánh | Project Manager | Supervisor | khanhkt@fpt.edu.vn |
| 2 | Huỳnh Quang Thảo | Developer | Leader | huynhquangthao@gmail.com |
| 3 | Trần Thanh Ngoan | Developer | Member | ngoanttse61125@fpt.edu.vn |
| 4 | Nguyễn Trung Nam | Developer | Member | namntse61132@fpt.edu.vn |
| 5 | Ngô Tiến Đạt | Developer | Member | datntse60980@fpt.edu.vn |

Table 2: Roles and Responsibilities

# Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

Official name: Smart Wear on Your Route

Vietnamese name: Hỗ trợ đi đường với thiết bị đeo tay thông minh.

Abbreviation: SWR

### Problem Abstract

The transport system has a lot of roads and bus routes. Even local people hardly know well. With this system, users must spend a lot of time to know how to get from one location to others. With the worst case scenario, user can lose their phone or cause danger to themselves because look up mobile phone frequently when participating traffic.

We provide application, which helps users find bus routes or motorcycle routes from two points to four points with optimized conditions (shortest time, walking distance, number transfers and departure time). Application supports finding route on android phone and real-time navigation on mobile and smart wear. Application also supports detect and recommend suitable direction when user is on wrong way. Application supports map offline so user doesn’t need network connectivity when participating traffic. Application also supports voice speech command.

### Project Overview

#### Current Situation

Below are the problems encountered in this project:

* **Depend on other system**: all the crawl data is gotten from other system. So if data has been changed, our system will be out of update.
* **Network Connection:** mobile application must be connected to 3G for getting GPS and map information periodically. Moreover, wear device must be in range of Bluetooth because pairing with mobile device.
* **Testing:** hardly to test GPS function when switching between bus stations due to physical limitation.
* **Absent of team members:** team members get sick or unexpected problems. Working time and learning time are different among members.
* **Violence Google terms of Service:** Google API Terms of Service doesn’t allow real-time navigation or route guidance, including but not limited to turn-by-turn route guidance that is synchronized to the position of a user's sensor-enabled device.

#### The Proposed System

Based on current issues, combined with research results in HCM city traffic system, we propose a system allow user searches route on mobile phone and real-time navigation by using smart wear.

We also developed algorithm name RAPTOR algorithm[[1]](#endnote-1) for finding shortest distance between two points on graph.

We also store a local database on mobile device to allow users search bus route information offline.

Moreover, we have built a background handler for checking third-party server periodically every 0AM to always get the latest data.

Our system includes three main subsystems: an online website for staffs, a mobile application as well as watch application for Participants traffic.

##### Website

Website provided following features:

* For staffs:
* Staff edits information for bus route and bus timetable.
* Notify new update data from server to staff.
* Beside above, website system also provides an API interface for mobile, wear applications to retrieve data.

##### Background Handler

Check new data periodically at 0 AM each day.

Parse data from website.

##### Bus Routing Mobile Application

This application is used by user and does followings:

* Find bus route from two points to four points.
* Find bus route from two points to four points with optimize.
* Find motorcycle route from two points to four points.
* Find motorcycle route from two points to four points with optimize.
* Routing for motorbike route.
* Routing for bus route.
* Detect wrong way and recommend true direction for user.
* Notification for user to know next bus route or motorbike turn.

##### Wear Application

Application for wear device must be paired with android phone and do following function:

* Bus: Application will notify for user when bus nears the station that user should to leave.
* Motorcycle: Application will notify when user has to turn route.
* Map: Show current user location on map with route user should to go (including bus or motorbike.

#### Boundaries of the System

Our system is working on Ho Chi Minh city transportation system.

The language for mobile application and wear application is Vietnamese. The language for staff management site is English.

Mobile devices run android 4.3 or above. Smart wears run android wear API 20 or above.

The complete product includes:

* Website application for staffs.
* Background handler.
* Mobile and wear application for users.

#### Future plans

Our current system only supports bus and motorbike route in Ho Chi Minh city. We also just optimize time travel, walking distance, number transfers and departure time. We design the system to make it easier for further development including:

* **Support more public transportation**: system will support more public transits such as train andhigh-speed train.
* **Support more conditions**: system will provide more options for user choice such as: minimum ticket price, ticket price (student, old people). Moreover, we will design system support user give both departure time and arrival time.
* **Support other cities in Viet Nam**: system will support user find routes in other big cities such as Ha Noi or Da Nang.

#### Development Environment

##### Hardware requirement

For continuous integrating server:

|  |  |  |
| --- | --- | --- |
| Hardware | Minimum Requirements | Recommended |
| Internet Connection | 512Kbps | 8 Mbps |
| Operating System | Ubuntu Server 12 LTS | Ubuntu Server 14.04.2 LTS |
| Computer Processor | Intel® Core 2 Duo | Intel® Core(TM) i5 CPU , M 460 @ 2.53GHz |
| Computer Memory | 1GB RAM | 3GB or more |

Table 3: Hardware requirement for continuous integrating server

For web development:

|  |  |  |
| --- | --- | --- |
| Hardware | Minimum Requirements | Recommended |
| Internet Connection | 512Kbps | 8 Mbps |
| Operating System | Window Vista, 7, 8 | Window 7, 8 |
| Computer Processor | Intel® Core 2 Duo | Intel® Core(TM) i5 CPU , M 460 @ 2.53GHz |
| Computer Memory | 4GB RAM | 6GB or more |

Table 4: Hardware requirement for web development

For mobile development:

|  |  |  |
| --- | --- | --- |
| Hardware | Minimum Requirements | Recommended |
| Internet Connection | Wi-Fi Connection 512Kbps  Bluetooth Connection 4.0 | Wi-Fi Connection 8Mbps  Bluetooth Connection 4.0 |
| Operating System | Android 4.3 | Android 5.0 |
| Hardware | GPS supported | GPS supported |
| Memory | 1 GB RAM | 2 GB or more |

Table 5: Hardware requirement for mobile development

For wear development:

|  |  |  |
| --- | --- | --- |
| Hardware | Minimum Requirements | Recommended |
| Internet Connection | Bluetooth Connection 4.0 | Bluetooth Connection 4.0 |
| Operating System | Android Wear API 20 | Android Wear API 22 |
| Hardware |  | GPS supported |
| Memory | 512MB RAM | 512 MB or more |

Table 6: Hardware requirement for wear development

##### Software requirement

|  |  |
| --- | --- |
| Software | Name / Version |
| Operating system | Windows 7 or above, MacOS 10.10 or above |
| Environment | JDK 1.6, Java EE 6, Android SDK minimum API 20 |
| Modeling tool | StartUML 5.0 |
| IDE | Intellij IDEA 14.1, Android Studio 1.3.1 |
| DBMS | MySQL 5.6 |
| Source control | Git 2.3.2, Source Tree 1.6.20.0 |
| Web browser | Chrome 42 or above |
| Team Collaboration | Slack 1.1.3 |
| Issues and Task Management | GitHub and ZenHub |
| Others | Microsoft Word, Microsoft Excel, Adobe Photoshop |

Table 7: Software requirement

## Project organization

### Software Process Model

This project is developed under waterfall model. We apply customized waterfall model to capable with current situation in our team. We choose this model because the following reasons:

* This project is 4 months long due to the FPT University Capstone Project timeline, which can be consider a short project.
* Based on discussing carefully before with our supervisor, the requirements of this project are stable, clear, fixed and well understood by all team members.
* This project use android and wear technology, which we have strong background knowledge and well practice skills. Moreover, google has enough tutorials, supporting for further research.



Figure 1: Waterfall model

Reference: Page 30, chapter 2, Software process model, SOFTWARE ENGINEERING 9th Edition, by Ian Sommerville.

We customize the waterfall model from the reference to make the process more capable with current situation of our team.

### Roles and responsibilities

|  |  |  |  |
| --- | --- | --- | --- |
| No | Full name | Role in Group | Responsibilities |
| 1 | Kiều Trọng Khánh | Supervisor / Project Manager | - Clarify user requirement.  - Technical support and business analysis.  - Tracking development process.  - Review document and product. |
| 2 | Huỳnh Quang Thảo | Team leader, BA, Developer, Tester | - Tracking process.  - Planning project, distribute tasks.  - Requirement analysis.  - Database design.  - Documentation.  - GUI Design.  - Coding.  - Testing.  - Deploy product. |
| 3 | Trần Thanh Ngoan | BA, Developer, Tester | - Requirement analysis.  - Database design.  - Documentation.  - GUI Design.  - Coding.  - Testing. |
| 4 | Nguyễn Trung Nam | BA, Developer, Tester | - Requirement analysis.  - Database design.  - Documentation.  - GUI Design.  - Coding.  - Testing. |
| 5 | Ngô Tiến Đạt | BA, Developer, Tester | - Requirement analysis.  - Database design.  - Documentation.  - GUI Design.  - Coding.  - Testing. |

Table 8: Roles and responsibilities

## Project Management Plan

### Software development life cycle

Below are all the major tasks that need to be performed sequentially during the development of the system.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Phase | Description | Deliverables | Resource needed | Dependencies and Constrains | Risk |
| Requirements Definition | Identify and clarify system requirements. | Report No.1 Introduction. | 20 man-days | N/A | - Missing requirement.  - Project’s scope can be unclear.  - Lack of member share and understand. |
| System and Software Design | - Identify hardware and software requirements.  - Decide software architect and clarify software detail design.  - Design database. | Report No.2 Software Project Management Plan, Report No. 3 Software Requirement Specification and  Report No. 4 Software Design Description. | 50 man-days | Depend on Requirements Definition. | - Misunderstood or unclear system’s requirement.  - Lack of practical experience leading to unreasonable design. |
| Implementation and Unit Testing | - Implements all functions of system.  - Create test plan.  - Perform Unit testing. | Software package. | 120 man-days | - Base on Software Requirement Specification and Software Design Description.  - Coding try to follow coding convention. | - Member does not performs unit test.  - Lack of practical experience. |
| Integration and System Testing | - Perform integration test and system test. | Report No. 5 System Implementation & Test | 35 man-days | Implementation and Unit Testing are finished. | - Lack of testing experience leading to lack of test cases.  - Not enough time for performing test. |
| Operation and Maintenance | - Deploy the system  - Create the user’s manuals.  - Do routine maintenance activities. | Report No.6 Software User’s Manual | 15 man-days | Integration and System Testing are finished. | User’s manual may be difficult for user to understand and confuse. |

Table 9: Software development life cycle

### Phase Detail

#### Phase 1: Requirements Definition

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| Identify and clarify system requirements. | Research current systems to collect requirements.  Define main and needed functions the system must include. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |

Table 10: Requirements definition

#### Phase 2: System and Software Design

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| Identify hardware and software requirements. | Find out the suitable hardware and software for the system, as well as its minimum and recommended requirements. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |
| Decide software architect and clarify software detail design. | - Define the major software components and interfaces.  - Draw core flow diagram, use case diagram, prototype …  - Group meeting to review and modify. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |
| Design database. | - Design database for the system. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |

Table 11: System and software design

#### Phase 3: Implementation and Unit Testing

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| Implements all functions of system. | Coding all the components. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |
| Create test plan. | Planning for testing. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |
| Perform Unit testing | - Write Unit test cases.  - Implement Unit tests. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |

Table 12: Implementation and unit test

#### Phase 4: Integration and System Testing

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| Perform integration test and system test. | - Test groups of modules and test whole the system. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |

Table 13: Integration and system testing

#### Phase 5: Operation and Maintenance

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| Deploy the system | Deploy the system in client environment. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |
| Create the user’s manuals. | Create a guideline to instruct users using system. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |
| Do routine maintenance activities. | Do routine maintenance activities for client system. | Huỳnh Quang Thảo  Trần Thanh Ngoan  Nguyễn Trung Nam  Ngô Tiến Đạt |

Table 14: Operation and maintenance

# **Software Requirement Specification**

## User Requirement Specification

### Customer requirement

Customer is user who uses mobile application and wear application and use web services for searching bus route or motorbike route. The customer can use some following functions:

* Mobile application includes:
* Search function includes:
  + - Search arbitrary location map.
    - Search bus route go through two points to four points.
    - Search bus route go through two points to four points with optimization.
    - Search motorbike route go through two points to four points.
    - Search motorbike route go through two points to four points with optimization.
  + View current location on map.
  + Routing function includes:
    - Routing for bus route.
    - Routing for motorbike route.
    - Detect wrong route and recommend true direction when participating traffic.
* Configuration
  + Download offline map.
  + Change notify distance for bus and motorbike.
  + Choose priority search option.
* Wear application includes:
* Map function includes:
  + View current location on map.
  + Navigate a bus station on map.
  + Navigate a motorbike route on map.
* Notification function includes:
  + Show notification when near the bus station user should to leave.
  + Show notification when come to other motorbike’s turn in motorbike route.
  + Show warning message when user goes to wrong route.
  + Show recommend message when user from wrong route near again original searched route.

### Staff requirement

Staff is people who works directly with system and can change information of bus route or bus timetable. Staff can use some following functions:

* Bus management function includes:
  + View bus route information.
  + View bus timetable information.
  + Edit bus route information.
  + Edit bus timetable information.
* A notification shows a new bus route or bus timetable information when data change. Notification management function includes:
  + View all system notifications.
  + View a detail notification.
  + Approve or reject all current system notifications. So all bus routes or bus timetable information will be updated or stay same respectively.
  + Approve or reject a detail notification. So that bus route or bus timetable information will be updated or stay same respectively.

## System Requirement Specification

### External Interface Requirement

#### User interface

* The user interface for mobile application and wear application uses Vietnamese language.
* The user interface for staff uses English language.
* Use consistent palette of colors between the text and the background.
* The user interface for web application displays best on 1024x768-screen size.
* The user interface for mobile application displays best on screen size larger than 4’’.
* The user interface for wear application displays best on screen size from 1.65’’.

#### Hardware Interface

* Smartphone with Wifi or 3G, GPS and Bluetooth.
* Wear has Bluetooth and optional 3G.

#### Software Interface

* Web application: work with Firefox (v30 or above), Chromes (v14 or above), Internet Explorer (v10 or above) browse.
* Mobile application: Android operating system (v 4.3 or above).
* Wear application: Android Wear operating system (API 20 or above)

#### Communication Protocol

* Use HTTP protocol 1.1 for communication between the web browser and the web server.
* Use HTTP protocol 1.1 for communication between the mobile application and the web service.

### System Overview Use Case




Figure 2: System overview use cas

## Software System Attribute

### Usability

#### Graphic User Interface

For mobile application and wear application, all the texts, labels and alerts will be written in Vietnamese.

For web application, all the texts, labels and alerts will be written in English.

#### Usability

* The system usability is easy to use that will need less than 3 days of training for company staffs to use the system management.
* Customers can use all mobile application’s functions by reading help manual inside mobile application. Installation
* User can follow installation and manual guide for installation. If there are any problems, user cans contacts developer for help.

### Reliability

* Scheduler task runs at OAM everyday with 100% execution rate.

### Availability

* N/A

### Security

* All data are validated before saving to database.
* Staff password must be encrypted in database.
* All privacy information such as search history is only stored at local database.

### Maintainability

* The system is separated into modules.

### Portability

* Staff can use application on every OS supported web browser.
* Customer can use mobile application on every Android smartphone that have version greater than 4.3 and wear that have version from API 20.

### Performance

* Requests from mobile application to server for finding bus route are responded in less than 15 seconds at network connection 8 Mbps.
* Algorithm for finding bus route must run less than 10 seconds for Ho Chi Minh bus system.
* Mobile application synchronizes data with server in less than 1 minute at network connection 8 Mbps.

## Conceptual Diagram

### Web conceptual diagram:




Figure 3: Conceptual Diagram

### Mobile conceptual diagram:




Figure 4: Mobile Conceptual diagram

# **Software Design Description**

## Design Overview

* This document describes the technical and user interface design of SWR system. It includes the architectural design, the detailed design of common functions and business functions and the design of database model.
* The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.
* The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.
* The database design describes the relationships between entities and details of each entity.
* Document overview:
  + Section 2: gives an overall description of the system architecture design.
  + Section 3: gives component diagrams that describe the connection and integration of the system.
  + Section 4: gives the detail design description, which includes class diagram, class explanation, and sequence diagram to details the application functions.
  + Section 5: describe a fully attributed Entity Relationship Diagram.

## System Architecture Design




Figure 5 System architecture design

## Component Diagram




Figure 6 Component Diagram

## Detailed Description Class Diagram

### Web System class diagram




Figure 7: Web system class diagram

### Web class diagram





Table 15 Class dictionaryInterface

### Component interface


|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| © | Description | Input | Output | Output Format | Exception |
| /api/bus/twopoint | Find bus route between two points | **latStart:double**. Latitude of start location.  **longStart:double**.Longitude of start location.  **latEnd:double**. Latitude of end location.  **longEnd:double**. Longitude of end location.  **addressStart:String**. Address of start location.  **addressEnd:String**. Address of end location.  **hour:Integer**. Hour that customer wants to search.  **minute**: minute that customer wants to search.  **walkingDistance:Integer**. Walking distance.  **transferTurn:Integer**. Maximum transfers for one search. | Json string of Result object. | Json | ParameterFormatException |
| api/bus/multipoint | Find bus route from three point to four point with optimize or not | **latStart:double**. Latitude of start location.  **longStart:double**.Longitude of start location.  **latEnd:double**. Latitude of end location.  **longEnd:double**.Longitude of end location.  **latMidFirst:double**. Latitude of first middle point.  **longMidFirst:double**.Longitude of first middle point.  **latMidSecond:double**. Latitude of second middle location.  **longMidSecond:double**.Longitude of second middle location.  **addressStart:String**. Address of start location.  **addressEnd:String**. Address of end location.  **addressMidFirst:String**. Address of first middle location.  **addressMidSecond:String**. Address of second middle location.  **isOp:Boolean**. Marking this search is optimize or not.  **hour:Integer**. Hour that customer wants to search.  **minute**: minute that customer wants to search.  **walkingDistance:Integer**. Walking distance.  **transferTurn:Integer**. Maximum transfers for one search. | Json String of Journey object. | json | ParameterFormatException |

## Database design

### Main Entity Relationship diagram



### Sub entity Relationship diagram



## Algorithm

### Raptor algorithm

#### Problem definition:

We need to find the fasted path (the path with less time for traveling) from one station to one station go through some bus routes with some additional conditions: departure time, number of transfers.

#### Introduction:

This problem can be solved by using Raptor algorithm. Raptor algorithm is an algorithm based on paper named “Round-Based Public Transit Routing”. This paper is published by researchers Daniel Delling, Thomas Pajor and Renato F. Werneck on 2012.

Above problem can be known as computing all Pareto-optimal journeys in a dynamic public transit network for multiple criteria such as departure time and number of transfers.

Existing algorithms consider this as a graph problem, and solve it using variants of Dijkstra algorithm such as Layered Dijkstra (2004), multi-label-correcting algorithm (2008).

Starting from arrival time and number of transfers as criteria, this algorithm can be extended to handle more arbitrary additional criteria such as arrival time, ticket price, change time at each station or reliability of transfers.

#### Attribute Definition:

In below algorithm explanation, we use some notations:

* maximum bus transfers for this search. We can choose this dynamically when searching.
* is set of city’s stations.
* is set of city’s routes.
* is set of trips of all routes. And is set of trips of route . In our algorithm, we will sort those trips of each route based on departure time of each trip for searching optimization.
* earliest arrival time that we can come to this station using at most k transfers. Our algorithm will optimize those set of values. Note that two points:

1. This time is real time base on departure time (ie: 5:30 PM, 8:15 AM)
2. The total transfers can be any from to . If value equals 0, it means we cannot reach this station on time by using any routes.

* earliest arrival time to this station. After loops finish,
* be the earliest trip in route r that one can catch at station
* be the departure time of trip t at . Note that, currently, our bus system, arrival time and departure time of trip t at are equals. That means no wait time at each station of each trip.
* be the arrival time of trip t at . Note that, currently, our bus system, arrival time and departure time of trip t at are equals. That means no wait time at each station of each trip.

We also have some variables which means:

* **Q**: a map. This map has key is a route and value is a station in this route which previous round has been optimized.
* **TraceUsedRoute[i][j] = R** means: Best way come to j-station using at most i transfers using route R.
* **TraceFromStation[i][j] = S** means: best way come to j-station using at most i transfers must go on at station S.
* **Result[i][j] = T** means: best way come to j-station using at most i transfers it T times.

#### Solution:

Method signature: **Raptor**(source s, target t, departure time r, maximum transfer K)

Step 1: initialize all variables Q, TraceUsedRoute, TraceFromStation, Result

Step 2: optimize each stations for total K rounds. After K rounds, we can have best time go to each stations at maximum K transfers.

**For all** k 🡨 1,2,3,…K **do**

Step 3: find all previous round optimize stations. Find all routes go through this station.

**For all** marked station p **do**

**For all** routes r go through station p **do**

**If** (r, p’) in Q for some p’ **then**

**If** r.order(p) < r.order(p’) **then**

Change (r, p’) -> (r,p) in Q

**Endif**

**Else**

Add (r, p’) 🡪 Q

**Endif**

**endfor**

**endfor**

Step 4: travel again each route from marked station and optimize time at each station.

**For all** pair (r,p) in Q **do**

Trip t = null

**Forall** stop beginning with p in route r **do**

**If** t != null **and** < **then**

=

Add to marked stations for next round

Step 5: save to trace array for print result later, if necessary

traceFromStation[k][ = p

traceUsedRoute[k][ = r

result[k][ = t

**endif**

**if**  **then**

**endif**

**endfor**

step 6. Check if no optimize stations anymore

**if** no marked station in this turn **then**

**break;**

**endif**

**endfor**


#### Algorithm complexity

The worst-case running time of our algorithm can be bounded as follows:

In every round, algorithm scans each route at most once. If is the number of stations of route , then we look at stations in total to process the route. For each station , we must find the earliest trip. If we keep the list of trips serving r sorted by time, while traversing r we can find all values with a single sweep over this list, since can only decrease. In total, RAPTOR takes time for each round.

If we call sum of all stations and all trips (of all routes) in city equals to . Total algorithm complexity is: )

#### Flowchart



### Search bus two point:

#### Problem definition

* User request 2 points, start point and end point and their settings includes: walking distance, transfer turn. System get requested points and settings, then search for suitable routes, for user travel from start point to end point.

#### Algorithm complexity

O(K\*N): if we call sum of all stations and all trips (of all routes) in city equals to

#### Flowchart




Figure 8: Search bus two point algorithm – flowchart

### Search bus more than two points

#### 7.3.1. Problem definition

**-** User request four points, start point, end point, two middle points and their settings includes: walking distance, transfer turn and not optimize option. System get requested points and settings, then search for suitable routes, for user travel from start point to end point though two middle points.

#### 7.3.4. Algorithm complexity

O(K\*N): if we call sum of all stations and all trips (of all routes) in city equals to .

#### 7.3.5. Flowchart




Figure 9: Search bus more than two points algorithm – flowchart

### Search bus more than two points with optimize


#### Problem definition

* User request four points, start point, end point, two middle points and their settings includes: walking distance, transfer turn and optimize option.

#### Algorithm complexity

O(K\*N): if we call sum of all stations and all trips (of all routes) in city equals to .

#### Flowchart



### Search motorbike more than two points


#### Problem definition

* User request search more than two points for motorbike no optimize including start point, end point, and two middle points and with some additional conditions: departure time, number of transfers.

#### Algorithm complexity

* O(K): K is total number of requests had send to Google API.
* Three point: K = 2.
* Four point: K = 6.

#### Flowchart



### Search motorbike more than two points optimize


#### Problem definition

* User request search more than two points for motorbike optimize including start point, end point, two middle points and with some additional conditions: departure time, number of transfers and optimize option.

#### Algorithm complexity

* O(K): K is total number of requests had send to Google API.
* Three point: K = 2.
* Four point: K = 3.

#### Flowchart



### Distance from one point to segment algorithm


#### Problem definition

* How to calculate of user’s location to one segment on route?

#### Algorithm complexity

* O(1).

#### Flow chart



### Notify algorithm when on right route.


#### Problem definition

* Algorithm detects when users are on right route and sends notified signal for user preparing next turn.

#### Algorithm complexity

* O(N): N is total segments on road.

#### Flow chart



### Notify algorithm when on wrong route


#### Problem definition

* When user is far from searched route, system will change algorithm to wrong way state. In this state, algorithm will continue to detect wrong way and notify for user.

#### Algorithm complexity

* O(N): N is total segments on whole route.

#### Flowchart



### Download audio file algorithm


#### Problem definition

* When participating traffic, user needs to notify with voice. So, we have to convert message to audio file and save audio file to disk cache of mobile.

#### Algorithm complexity


* O(N): N is total audio files need to download.

#### Flow chart



## 

## 2. Database Relationship Diagram



# Task sheet

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Product Deliverables** | **Task** | **ThaoHQ** | **NgoanTT** | **NamNT** | **DatNT** | **Size** |
| **Report1 - Introduction** | Project Introduction |  |  |  | **O** | 1 |
| Current Situation |  | **O** |  |  | 1 |
| Problem Definition |  | **O** |  |  | 1 |
| Propose Solution |  |  |  |  |  |
| Feature functions |  |  | **O** |  | 1 |
| Advantages and Disadvantages |  |  | **O** |  | 1 |
| Functional Requirements |  |  |  | **O** | 1 |
| Review and merge document | **O** |  |  |  | 2 |
| **Report2-Software Project Management Plan** | **Problem Definition** |  |  |  |  |  |
| Problem Abstract |  |  | **O** |  | 1 |
| **Project Overview** |  |  |  |  |  |
| Current Situation |  |  | **O** |  | 1 |
| The Proposed System |  | **O** |  |  | 1 |
| Boundaries of the System |  |  | **O** |  | 1 |
| Future Plans |  |  |  | **O** | 1 |
| Development Environment |  | **O** |  |  | 1 |
| Project Orgranization | **O** |  |  |  | 1 |
| **Project Management Plan** |  |  |  |  |  |
| Software Development life cycle |  | **O** |  |  | 1 |
| Phase Detail |  |  |  | **O** | 1 |
| Task sheet |  |  |  | **O** | 1 |
| Review and merge document | **O** |  |  |  | 2 |
| **Report 3 - Software Requirement Specification** | **User Requirement Specification** |  |  |  |  |  |
| customer requirement | **O** |  |  |  | 1 |
| staff requirement | **O** |  |  |  | 1 |
| **System Requirement Specification** |  |  |  |  |  |
| EOternal Interface Requirement | **O** |  |  |  | 2 |
| System Overview Use case | **O** |  | **O** |  | 2 |
| **List Of Use Case:** |  |  |  |  |  |
| <Guest> Login |  |  |  | **O** | 1 |
| <Staff> Logout |  |  |  | **O** | 1 |
| <Staff> Approve or reject all notifications |  |  |  | **O** | 1 |
| <Staff> approve or reject detail notification |  |  |  | **O** | 1 |
| <Staff> Config parsing source |  |  |  | **O** | 1 |
| <Staff> Config parsing web |  |  |  | **O** | 1 |
| <Staff> Edit Bus Timtable Information |  |  |  | **O** | 1 |
| <Staff> Add bus timetable information |  |  |  | **O** | 1 |
| <Staff> Delete bus timetable bus information |  |  |  | **O** | 1 |
| <Staff> Edit bus route information |  |  |  | **O** | 1 |
| <Staff> Delete bus route information |  |  |  | **O** | 1 |
| <Staff> Add bus route information |  |  |  | **O** | 1 |
| <Admin> add staff |  |  |  | **O** | 1 |
| <Admin> Edit Staff |  |  |  | **O** | 1 |
| <Admin>Delete Staff |  |  |  | **O** | 1 |
| <Admin> Log out |  |  |  | **O** | 1 |
| <Scheduler> parse bus route |  |  |  | **O** | 1 |
| <Scheduler> parse bus timetable |  |  |  | **O** | 1 |
| <Customer> search abitrary location on map |  | **O** |  |  | 1 |
| <Customer> search bus route on mobile |  | **O** |  |  | 1 |
| <Customer> view bus route on mobile |  | **O** |  |  | 1 |
| <Customer> navigate current location on map |  | **O** |  |  | 1 |
| <Customer> search motorbike route on mobile |  | **O** |  |  | 1 |
| <Customer> configure setting |  | **O** |  |  | 1 |
| <Customer> Download audio files |  | **O** |  |  | 1 |
| <Customer> input by voice search |  |  | **O** |  | 1 |
| <Customer> recommend place when user search |  |  | **O** |  | 1 |
| <Customer> help user go to neOt turn or station |  |  | **O** |  | 1 |
| <Customer> detect when customer go to wrong route |  |  | **O** |  | 1 |
| <Customer> show detail route on wear's map |  |  | **O** |  | 1 |
| <Customer> notify wear when wear receiving message from mobile |  |  | **O** |  | 1 |
| <Customer> navigate current place on map |  |  | **O** |  | 1 |
| Software System Attribute | **O** |  |  |  | 1 |
| Conceptual Diagram | **O** |  |  |  | 3 |
| Review and merge document | **O** |  |  |  | 2 |
| **Report 4- Software Design Description** | System Architecture Design | **O** |  |  |  | 2 |
| Component Diagram | **O** |  |  |  | 2 |
| Class Diagram | **O** |  |  |  | 2 |
| Class Diagram EOplanation | **O** |  |  |  | 1 |
| **Interactive Diagram** |  |  |  |  |  |
| <Staff>parse source local action |  |  |  | **O** | 1 |
| <Staff>search two point bus route |  |  |  | **O** | 1 |
| <Staff>search multi point bus route |  |  |  | **O** | 1 |
| <Customer>navigate current location on map |  |  | **O** |  | 1 |
| <Customer>configure setting |  |  | **O** |  | 1 |
| <Customer>Search bus route |  |  | **O** |  | 1 |
| <Customer>Search motorbike route |  |  | **O** |  | 1 |
| <Customer>Search abitrary location on map |  |  | **O** |  | 1 |
| <Customer> Download audio file |  |  | **O** |  | 1 |
| <Customer> change to tracking mode |  | **O** |  |  | 1 |
| <Customer> route street |  | **O** |  |  | 1 |
| **Interface** |  |  |  |  |  |
| Web Service Interface Design | **O** |  |  |  | 2 |
| **Staff Interface Design** |  |  |  |  |  |
| manage route |  |  |  | **O** | 1 |
| add route |  |  |  | **O** | 1 |
| detail route |  |  |  | **O** | 1 |
| config parse source |  |  |  | **O** | 1 |
| manage trip information change |  |  |  | **O** | 1 |
| manage bus information change |  |  |  | **O** | 1 |
| **Mobile Interface Design** |  |  |  |  |  |
| main screen |  | **O** |  |  | 1 |
| search route |  | **O** |  |  | 1 |
| search bus route two points |  | **O** |  |  | 1 |
| search bus four points |  | **O** |  |  | 1 |
| view bus detail result 3 or 4 points |  | **O** |  |  | 1 |
| view map for bus route |  | **O** |  |  | 1 |
| search motorbike |  | **O** |  |  | 1 |
| view map motorbike |  | **O** |  |  | 1 |
| setting |  | **O** |  |  | 1 |
| add optional place |  | **O** |  |  | 1 |
| autocomplete search |  |  | **O** |  | 1 |
| search with voice |  |  | **O** |  | 1 |
| **Wear Interface Design** |  |  |  |  |  |
| Notify message |  |  | **O** |  | 1 |
| Show Map |  |  | **O** |  | 1 |
| Database Design |  |  | **O** |  | 2 |
| **Algorithms** |  |  |  |  |  |
| Raptor algorithm | **O** |  |  |  | 2 |
| Search bus two point |  |  |  | **O** | 2 |
| Search bus more than two points |  |  |  | **O** | 2 |
| Search bus more than two points with optimize |  |  |  | **O** | 2 |
| Search motorbike more than two points |  | **O** |  |  | 2 |
| Search motorbike more than two points optimize |  | **O** |  |  | 2 |
| Distance one point to segment algorithm |  |  | **O** |  | 2 |
| notify algorithm when on right route |  |  | **O** |  | 2 |
| notify alogrithm when on wrong route |  |  | **O** |  | 2 |
| download audio file algorithm |  | **O** |  |  | 2 |
| Review and merge document | **O** |  |  |  | 2 |
| Report 5 - System Implementation and Test | Introduction | O |  |  |  | 1 |
| Database Relationship Diagram | O |  |  |  | 2 |
| Performance Measures |  | **O** |  |  | 1 |
| Test Plan |  | **O** |  |  | 1 |
| **System Testing Test Case** |  |  |  |  |  |
| Communication Diagrams |  | **O** |  |  | 1 |
| **Test cases** |  |  |  |  |  |
| <Customer> search bus two points |  | **O** |  |  | 1 |
| <customer> search bus three points no optmize |  | **O** |  |  | 1 |
| <Customer> search bus three points optimize |  | **O** |  |  | 1 |
| <Customer> Search bus four points no optmize |  | **O** |  |  | 1 |
| <Customer> search bus four points optimize |  | **O** |  |  | 1 |
| <customer> search abitrary location on map |  | **O** |  |  | 1 |
| <Customer> navigate current location |  | **O** |  |  | 1 |
| <Customer> search motor two points |  |  | **O** |  | 1 |
| <Customer> search motor three points |  |  | **O** |  | 1 |
| <Customer> search motor three points optimize |  |  | **O** |  | 1 |
| <Customer> search motor four points |  |  | **O** |  | 1 |
| <Customer> search motor four points optimize |  |  | **O** |  | 1 |
| <Customer> Notify true way |  |  | **O** |  | 1 |
| <Customer> Notify wrong way |  |  | **O** |  | 1 |
| <Staff> Logout |  |  |  | **O** | 1 |
| <Staff>Login |  |  |  | **O** | 1 |
| <Staff> Config parsing source | **O** |  |  | **O** | 1 |
| <Staff> Config parsing web |  |  |  | **O** | 1 |
| <Staff> Add route |  |  |  | **O** | 1 |
| Test case results statistics | **O** |  |  |  | 1 |
| **Report 6 - Software User's Manual** | Installation Guide | **O** |  |  |  | 2 |
| **User Guide** |  |  |  |  |  |
| **Web Application** |  |  |  |  |  |
| <Staff> Login |  |  |  | **O** | 1 |
| <Staff> Add new route |  |  |  | **O** | 1 |
| <Staff> new route detail |  |  |  | **O** | 1 |
| <Staff> Configure parse source |  |  |  | **O** | 1 |
| <Staff> Configure parse web |  |  |  | **O** | 1 |
| <Staff> Approve change bus route information |  |  |  | **O** | 1 |
| <Staff> Approve all change bus route information |  |  |  | **O** | 1 |
| **Mobile Appliction** |  |  |  |  |  |
| <Customer> Search bus two points |  | **O** |  |  | 1 |
| <Customer> Search bus three points |  | **O** |  |  | 1 |
| <Customer> search bus four points |  | **O** |  |  | 1 |
| <Customer> configure setting |  | **O** |  |  | 1 |
| <Customer> Search abitrary location on map |  | **O** |  |  | 1 |
| <Customer> search motorbike two points |  |  | **O** |  | 1 |
| <Customer> search motorbike three points |  |  | **O** |  | 1 |
| <Customer> Search motorbike four points |  |  | **O** |  | 1 |
| **Wear Application** |  |  |  |  |  |
| <Customer> show notify |  |  | **O** |  | 1 |
| <Customer> show map |  |  | **O** |  | 1 |
| <Customer> navigate current location |  |  | **O** |  | 1 |
| Database | Create database schema | **O** |  | **O** |  | 1 |
| Insert default data schema |  |  |  | **O** | 1 |
| Framework | Design project code structure | **O** |  |  |  | 5 |
| Server Algorithm | Raptor algorithm | **O** |  |  |  | 5 |
|  | Bus Two Point Algorithm |  |  |  | **O** | 3 |
| Bus More than Two Point Algorithm |  |  |  | **O** | 2 |
| Database | Create database schema | **O** |  | **O** |  | 1 |
| Insert default data schema |  |  |  | **O** | 1 |
| Framework | Design project code structure | **O** |  |  |  | 5 |
| Server Algorithm | Raptor algorithm | **O** |  |  |  | 5 |
| Bus Two Point Algorithm |  |  |  | **O** | 4 |
| Bus More than Two Point Algorithm |  |  |  | **O** | 2 |
| Bus More than Two Point with optimize Algorithm |  |  |  | **O** | 2 |
| Server | persistence component | **O** |  |  |  | 5 |
| Common Component | **O** |  |  |  | 5 |
| Staff Component |  |  |  | **O** | 2 |
| Admin Component |  |  |  | **O** | 2 |
| Scheduler Component |  |  |  | **O** | 5 |
| Mobile API Component |  |  |  | **O** | 2 |
| Web Controller Component |  |  |  | **O** | 2 |
| Mobile Algorithm | Voice Input Algorithm |  |  | **O** |  | 2 |
| True route Notify algorithm |  |  | **O** |  | 4 |
| Wrong Route Detection Algorithm |  |  | **O** |  | 4 |
| True route Recommend algorithm |  |  | **O** |  | 3 |
| Motor More than Two Point Algorithm |  | **O** |  |  | 4 |
| Motor More than Two Point Optimize Algorithm |  | **O** |  |  | 4 |
| Download audio file algorithm |  | **O** |  |  | 3 |
| Mobile | Search Autocomplete |  |  | **O** |  | 1 |
| Search Abitrary Point on Map |  | **O** |  |  | 1 |
| Implement View Search and View Detail |  | **O** |  |  | 5 |
| Implement Map Offline function |  |  | **O** |  | 3 |
| Implement search bus two points |  | **O** |  |  | 2 |
| Implement search bus three points |  | **O** |  |  | 2 |
| Implement search bus four points |  | **O** |  |  | 2 |
| Implement search motor two points |  | **O** |  |  | 2 |
| Implement search motor three points |  | **O** |  |  | 2 |
| Implement search motor four points |  | **O** |  |  | 2 |
| Implement notify when user on right route |  |  | **O** |  | 2 |
| Implement notify when user on wrong route |  |  | **O** |  | 2 |
| Wear | Implement notify when wear is receiving data from mobile |  |  | **O** |  | 1 |
| Show Map on wear. |  |  | **O** |  | 1 |
| Navigate to user's location |  |  | **O** |  | 1 |

# Appendix

1, RAPTOR algorithm is based on paper “Round-Based Public Transit Routing” written by Daniel Delling, Renato F. Werneck (Microsoft Research Silicon Valley), Thomas Pajor (Karlsruhe Institute of Technology), public in 2012.

1. [↑](#endnote-ref-1)